Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Right-click here and choose “Update Field” to build the table of contents.

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | Team T02 |
| Week | Week 3 |
| Date of meeting | 18 and 19 October 2026 |
| Current phase / PA | PA1 |
| Prepared by | Team Lead - Nguyễn Lê Huy |
| Overall status | Green |

## Task Status

[Copy the tasks planned for this week from the task board.]

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| 1.1.1 Define the problem, users, scope, and features | 24127050 -Tất Gia Huy | 20/10/2026 | Completed | 100% |  |
| 1.1.2 Propose the solution and evaluate technologies | 24127571 - Đoàn Minh Triết | 20/10/2026 | Completed | 100% |  |
| 1.2.1 Prepare the WBS, estimates, schedule, and costs | 24127397 -Nguyễn Lê Huy 24127061 -Ngô Trần Anh Khoa | 20/10/2026 | Completed | 100% |  |
| 1.2.2 Assign roles, assess risks, set up tools, and complete PA1 | 24127397 -Nguyễn Lê Huy -24127061 Ngô Trần Anh Khoa | 21/10/2026 | Completed | 100% |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| 2.1.1 — Draft functional requirements and priorities; reviewer: Ngô Trần Anh Khoa | 24127571 - Đoàn Minh Triết | 27/10/2026 |
| 2.1.2 — Draft measurable NFRs and Given/When/Then acceptance criteria; reviewer: Đoàn Minh Triết | -24127061 Ngô Trần Anh Khoa | 27/10/2026 |
| 2.2.1 — Prepare actors, use case list, and first use case diagram; reviewer: Đoàn Minh Triết | 24127050 -Tất Gia Huy | 27/10/2026 |
| 2.1.2 — Coordinate requirements review and record issues/decisions; reviewer: Ngô Trần Anh Khoa | 24127397 -Nguyễn Lê Huy | 27/10/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Nguyễn Lê Huy | Present | Coordinated PA1 planning, WBS, estimation, schedule, and role allocation; PA1 work completed 20 Oct. | Coordinate PA2 and monitor schedule. | Not reported. |
| Đoàn Minh Triết | Present | Completed assigned Vision and AI usage log work for PA1. | Prepare functional requirements, business rules, and acceptance criteria for PA2. | Not reported. |
| Tất Gia Huy | Present | Completed assigned preliminary architecture, risk management, and document formatting for PA1. | Support PA2 design/prototype work when requirements are ready. | Not reported. |
| Ngô Trần Anh Khoa | Present | Completed assigned technology/environment, tools, and HR/cost estimate work for PA1. | Review technical feasibility of PA2 requirements and support the team. | Not reported. |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 2 WBS work packages (1.2.1, 1.2.2) | 4 |
| Commits | not yet available | not yet available |
| Pull requests merged / reviewed | not yet available | not yet available |
| Open defects (PA5) | N/A – PA5 has not started | N/A – PA5 has not started |